APPROVED 12/13/11

MINUTES

##### OF THE PORT OF TILLAMOOK BAY

BOARD OF COMMISSIONERS

THURSDAY, DECEMBER 1, 2011

12:00 P.M.

Port of Tillamook Bay

4000 Blimp Boulevard

Tillamook, Oregon 97141

503-842-2413

- Commissioner Young called the meeting to order at 12:04 PM.

  - Recognition of Persons Present:

  - Jim Young (President); Bill Baertlein (Vice President); Georgine Beveridge (Secretary); Carolyn Decker (Treasurer); and Bob Olsen (Commissioner).

  - Staff: Michele Bradley (General Manager); Joshua Balmer (Staff).

  - Eric Eckfield ( Day CPM)

  - Private Sector: Jerry Dove; Gus Meyer

- Discussion and Consideration of Minutes from 9/18/11

  - (Action) Commissioner Young entertained a motion to accept the Minutes From 9/18/11. Commissioner Decker so moved the motion. Commissioner Baertlein seconded the motion. There was no further discussion. The Motion was carried by a vote of (4-0). Commissioner Beveridge Abstained.

- Discussion and Consideration of Possible Grant Opportunities;

Ms. Bradley gave a brief overview of possible grant funding to preserve historic structures and provide a Master plan Historic Study. The consensus of the board was to focus on current projects and not seek additional projects at this time.

- Update on FRA Issues

Ms. Bradley gave an update on the FRA violation and its history. She will communicate further with the board after the FRA re-reviews the violation and extenuating circumstances.

- Discussion and Slideshow of Current FEMA Alternate Projects

Mr. Eckfield briefly reviewed the status of current projects (3.2, 2.1, Truck Scales) for the commissioners answering clarification questions as he went through the slideshow. Commissioner Beveridge expresses the need for more communication with pilots at the airport regarding the projects. Ms. Bradley noted that she regularly attends Tillamook Pilots Association (TPA) meetings, that airport staff receives regular project updates and that nothing new has changed any status of the airport projects.

- Discussion on Signage

Commissioner Young posed the question as to whether Port Storage (Flying G LLC) had the right to display their new business park as “Port Business Park”. A discussion was held with direction to Ms. Bradley to review the deed before further action is taken.

- Other Business

Ms. Bradley reminded the board of the Holiday party on December 16th and to RSVP. Commissioner Young asked his fellow Commissioners to consider moving December’s regular meeting to the 13th instead of the 20th. All commissioners were in agreement to the move. Commissioner Young expressed his gratitude.

- Commissioner Comments

Commissioner Olsen posed the question on financial projections for the currently proposed projects showing heavy interest in the Hooley Digester upgrade. He asked to have clarification on the financial analysis especially showing that the income generated would cover expenses after the project was completed. Commissioner Young asked for an update on the RFP, Mr. Eckfield explained it was still in the hands of legal counsel.

- Adjourn

Commissioner Young called for any further Commissioner or public comment, Mr. Jerry Dove comment on possible funds to cover the Oregon Solutions project.

- Meeting was recessed at 1:22pm for Executive Session per ORS 192.660(2) (e).

- Special Meeting was reconvened at 2:10pm

- Meeting was adjourned at 2:11pm.