PORT OF TILLAMOOK BAY

DIGESTER DAIRYMEN MEETING

September 26, 2007

The Dairymen Special meeting began at 12:15pm in the Jack Madison Room at the Port of Tillamook Bay due to a quorum of Commissioners present.

Present were:

Commissioners:  Steven Kershaw, Jerry Dove, Art Riedel, Ken Bell

Staff:  Jack Crider, George Devore, Robert Miller, and Ashley Arthur

Dairymen:  Gary Abbott, Bob Coppini, John Ficher, Richard Obrist, Chris Obrist, Andres Sanchez

Zwald Transportation:  Ken & Nonda Zwald

Glenn Walters Nursery: Joe Slyvinski

1.	Operations

Revenue	Power			  5,600

Fiber sales		  7,200

Tipping		14,800

Total Revenue						$27,600

Expenses	Labor			11,000

Materials/Serv.	  3,500

Transportation		18,000

Total Expenses					$32,500

Profit/ (loss)								($4,900)

September Summary of Digester:

- Head and Turbo Rebuilt

- New Screw Screen

- New Radiator

- Down to 50% feedings

- Fiber Building got a roof

- Received Garick Proposal

- In talks with Pacific Foods for the Drum Dryer

- New Port Manager-Bob Van Borssum

Operations for October thru December:

- October-rebuild Screw-$2500-$3000?

- Feeding Rate?

- % of Solid Return?

- Zwald Increase

- Port-Garick, Zwald, and Farmer Contracts all to be included with Garick Management

- Port-Tillamook PUD contract

- Both Engines are running-still at a 50% running rate due to the screen being 50% of the size capacity. Need to get up to 100% feeding time due to winter coming.

- New screen is on but screw is just worn out and needs machined to work better.

- $30,000-$50,000 for a new fan/screw press

- Can get the Screw rebuilt locally and will take about 2-3 days.

- Would cost $13,000 for a new Screw.

- Conference call with John G. from Garick, proposed January 31, 2008 for the management of the Digester Facility. Proposal for Garick includes:

  - 1 year management of the operations

  - POTB will reimburse Garick 80% of all Capital Costs which means any purchase Garick makes for the Digester of $5,000 or more.

  - Zwald Transportation, Tillamook P.U.D, and the Farmer’s Contracts will all need to be re-done.

  - Contracts will either be with the Port of Tillamook Bay or with Garick but connected to the Port of Tillamook Bay.

- Port of Tillamook Bay Commissioner Jerry Dove inquired of John G. from Garick 	if they would consider a loan option for an early implementation of the Digester prior to the proposed January 31, 2008 take over. John said he would discuss with Gary and get back to us.

- Ken Zwald from Zwald Transportation proposed a two phase rate increase of $3.50 per hour now then it would go on an assumption of $65.00 per hour converted into a per gallon rate once Garick takes over. This will cover the costs of his new tractor with a blower package on it.

- Watched a video on a Drum Dryer that we could have for free on the condition that we take it apart and haul it to our facility, estimating of about $20,000 for both. Drum Dryer is stainless steel and 12’ x 40’.  Can produce 1,500 pound bags in 10-15 minutes. Cyclone, stairs platform, and hopper are all included.

- Joe Slyvinski from Glen Walters Nursery wants to buy 6,000 yards of fiber for the nursery.

9.	Adjournment of meeting at 1:30 pm.

Submitted by Ashley Arthur, Office Specialist