PORT OF TILLAMOOK BAY

EMERGENCY SPECIAL MEETING

# MINUTES

DATE:  December 7, 2007, Port of Tillamook Bay, 4000 Blimp Blvd., Tillamook

Approved 01/22/08

- Call to order at 12:05 pm by Board President Loten Hooley

- Recognition of Persons Present: Board - Loten Hooley, Jerry Dove, Steven Kershaw, Art Riedel, Ken Bell.  Staff:  Robert Van Borssum, John Lewis, Michele Bradley, Steve Stein (12:25).  Public: Amber Nobe, Headlight Herald; Brad LeJeune, WCI Cable; Keith Landy, VSNL, Mark Labhart, Tillamook County Commissioner.

III.      Meeting:

- Discuss recent storm events :

  - Van Borssum discussed the Industrial Park is all back in business.  Most of the storm damage was minor and related to roofing.

  - Van Borssum reported that the rail line is still being assessed.  On Tuesday, December 4, 2007John Lewis started walking the line from west to east, while Bill Lodge was starting on the east side working west.

  - On Wednesday, December 5th, POTB issued an embargo on the rail line that will limit our liability as far as car hire and incoming loads.

  - Throughout the next week, we will be assessing the number of washouts, lineal feet of track damage and debris clean-up.  John Lewis reported that other agencies have to do some work (PUD – hanging power lines) before he can continue. He will need the Link Belt which is up at Batterson. Ken Bell asked if the damage was in any areas that were repaired in 1996.  Lewis replied that a few were in the same sites as before, but the majority of what he has seen to date are at new sites.  Art Riedel asked Lewis if he thought this storm damage was worse this time.  Lewis stated that it is as bad or worse.  He hasn’t seen the whole line yet.  Jerry Dove wanted to stress to the Headlight Herald that all of our bridges and trestles are all intact, which was not the case in 1996.  Bell requested that Rick Franklin Corporation be called in to do a damage assessment.  Dove reiterated that RFC be called in as soon as possible. Dove asked about FEMA.  Labhart noted that a request has been made to the federal government and he was confident that Tillamook will be declared a federal disaster. Bell asked that if we receive 75% money from FEMA, where the match will come from.  Dove was concerned with who is responsible to transport the cut lumber from the rail cars to their destinations.  Van Borssum noted that we will get the cars back to the mills, and stated that this is a force majeure. Labhart noted that Mary Gattreau from Senator Wyden’s office is in need of an estimated cost, to which after discussion, $20 million was given.

  - Another issue with the rail was the loaded lumber cars at Batterson.  They will have to be returned to the shippers for reload. Dove questioned if Hampton has been kept up to date of our status, Van Borssum replied that they have been in close contact.

  - Brad LeJuene reported that the fiber was severed in multiple places and has been rerouted to Highway 6 at this time.

  - Bob also reported that the airport is still without power.  Loten Hooley placed a call and got a repairman en route.

Recess to Executive Session 12:27 pm

- Executive Session per ORS 192.660 for Employee contracts

(2)(a) To consider the employment of a public officer, employee, staff member or individual agent;(2)(f) To consider records that are exempt by law from public inspection.

Reconvene Meeting 12:48 pm

IV.	Adjournment at 12:49 pm

Respectfully submitted by Michele Bradley, Office Administrator